Professional Services

Statement of Work (SOW)

This Statement of Work (“SOW”) is entered into by and between Zscaler, Inc. (“Zscaler”) and {{account}} (“CUSTOMER”) as of the Professional Services start date (the “Effective Date”) designated on the Zscaler-approved sales proposal/quote and the corresponding purchase order (collectively the “Order”) and is subject to the terms and conditions of the End User Subscription Agreement (EUSA) or other master agreement (the “Agreement”) between CUSTOMER and Zscaler. The responsibilities of Zscaler and CUSTOMER are defined in this SOW, which constitutes the complete agreement regarding the Professional Services provided to CUSTOMER by Zscaler.

# Project Overview

This SOW describes the Professional Services (PS) to be provided to CUSTOMER by Zscaler PS under {{sowCredits}} Units of ZCES-PRO-CREDITS SKU. The objectives outlined in this SOW are to be provided in the following main area:

- Advise CUSTOMER on best practices and recommendations for using Zscaler services and products (the “Products”).

- Perform CUSTOMER approved changes on the Zscaler Admin Portal.

- Provide hands-on assistance on the implementation of Zscaler solutions and related functionalities.

# Assumptions

- CUSTOMER’s change management process is not factored into the proposed timeline. The project plan will need to be updated once change control requirements are provided.

- CUSTOMER scheduled PTO/Holidays are not factored into the proposed timeline.

- CUSTOMER will identify and provide the use cases.

- CUSTOMER will be responsible for managing and configuring all of their network-owned infrastructure.

- CUSTOMER will provide the necessary infrastructure and technical resources in a timely fashion to avoid delays and ensure the effectiveness of the Zscaler professional services team.

- CUSTOMER and Zscaler will agree on an escalation path and process where any issues encountered by the Zscaler professional services team can be promptly addressed by the CUSTOMER.

- CUSTOMER agrees to stay engaged and available to work with Zscaler Professional Services from the start of the project until the project is completed.

- Changes to the existing environment (setup and configuration) will be done in a partnership approach where both parties will agree on changes prior to implementing such changes. This will ensure both parties feel comfortable with the changes, risk level, expected outcome and any mitigating factors.

- Zscaler consults and assists on Zscaler products only when Third Party Products are involved. Best Practices consultation, configuration, and troubleshooting are in the purview of the customer and Third Party consultants.

# Project Scope

STAGE 1 - INITIATE & PLAN

Zscaler Project Managers and Consultants will host a PS Project Kick-Off call with Customer to define the overall governance, project planning and resource requirements for the duration of the engagement.

The following Design Workshop(s) will be scheduled with the Zscaler Consultants to understand the existing live environment, the interim PoC environment (Zscaler pre-built tenant) and desired future Zscaler production environment to input into an initial draft design document, including confirmation of the prerequisites required in advance of Stage 2 - Build.

Activities:

- Review existing architecture

- Discuss the future state architecture

- Confirm the roles and responsibilities of the personnel involved in the project

- Agree to the high-level approach document and estimated timelines

- Schedule further Design Workshops for deep-dive around particular components of the Zscaler products

- Review SAML and/or SCIM configuration options

- Review Client Connector installation, and packaging with install attributes.

- Discuss Traffic Forwarding configurations

- Discuss policy configuration options and requirements.

- Discuss logging and reporting features

Deliverables:

- Kickoff Meeting

- Design Document

- Project Plan

- Communications Plan and RACI

- Weekly Project Status Reports

STAGE 2 – CONFIGURE

Zscaler will lead the implementation of the new production environment, focusing on the core features and critical sites.

Activities:

{{networkFirewalls}}

{{authenticationConfiguration}}

{{zscalerClientConnector}}

{{urlCloudApp}}

{{trafficForwarding}}

{{advancedCloudFirewall}}

{{advancedCloudSandboxing}}

{{inlineWebDLP}}

{{endpointDLP}}

{{emailDLP}}

{{casbOUTofBandSaaS}}

{{appTotal}}

{{sspm}}

{{unmanagedDevices}}

{{advancedClassification}}

{{dpSaaSAPI}}

{{dpAPIRetroScan}}

{{tunnel2}}

{{zpaConnectorReview}}

{{zpaConfiguration}}

{{branchCloudConnector}}

{{browserIsolation}}

{{deceptionStandard}}

{{deceptionAdvanced}}

{{appProtection}}

{{pra}}

{{disasterRecovery}}

{{loggingReporting}}

{{zdxStandard}}

{{zdxAdvanced}}

{{workloadProtection}}

{{tenantDivestiture}}

{{tenantMerge}}

{{AirgapDeployment}}

{{Automation}}

{{business continuity}}

{{Business Insights}}

{{Classification}}

{{China Geo Fencing}}

{{China premium}}

{{Dedicated Managed IP}}

{{Private Service Edge}}

{{VOIP Network Connector}}

The Initial Design Document will be updated by the Zscaler Professional Services Consultant throughout Stage 2 to capture any changes in design or exceptions to best practices.  A Final Design Document will be delivered at the end of Stage 3.

Deliverables:

- Zscaler deep dive sessions as per above Scope of Work

- Configurations delivered as per above Scope of Work

- Migration plan & execution from legacy solutions

- Zscaler review of Customer configuration following deep dive sessions

- Pilot rollout, where a sample of sites and end-users agreed during stage 1 will be implemented to confirm the build is configured as per the design and functional requirements and to identify any areas which may require review or remediation prior to massive Production Rollout.

STAGE 3 – ROLLOUT

Pilot Rollout

Pilot rollout, where a sample of sites and end-users agreed during stage 1 will be implemented to confirm the build is configured as per the design and functional requirements and to identify any areas which may require review or remediation prior to Production Rollout.

Production Rollout

After the Pilot rollout and any applicable project remediation activities, the project will move into the Production Rollout.  Regular review meetings will be scheduled to assist the Customer teams during rollout as per the agreed plan or until the Professional Services contract end date.

During this phase Zscaler Professional Services team will provide fine tuning activities.

Professional Services Transition

The Professional Services Transition meeting will be to formally close the PS led delivery project and Transition to the Zscaler Business As Usual team (Zscaler Support & Zscaler Customer Success organizations) to enter the service In-life stage. The agenda will include:

- Review key milestones and scope of the Professional Services project as agreed in Stage 1.

- Discuss where the Zscaler solution fits according to best practice.

- Discuss any remaining open issues, recommended guidance, and next steps.

- Validate the Zscaler points of contact as the transition completes from the Professional Services project to Business As Usual (BAU).

After the Professional Services Transition meeting or at the Professional Services contract end date, a Professional Services Survey will be sent to the key Customer contacts as defined in the Transition meeting.

Deliverables:

- Regular delivery project and review meetings.

- Rollout Assistance: Assist in the finetuning based on users’ feedback within the limitation/exit criteria stated in this SOW.

- Project Closure Meeting.

Out of Scope

The following are not in the scope of this Statement of Work:

- Zscaler Internet/Private Access platform/features

- CASB, Inline DLP and any other Data Protection feature

- Server Traffic. Scope is limited to Users traffic leveraging Zscaler Client Connector.

- Zscaler Professional Services resources do not provide break/fix support or support case management.

- Configuration of additional tenants not explicitly outlined in the above activities.

- Zscaler Professional Services can only design for and configure existing, generally available product capabilities. Zscaler Professional Services is not responsible for design or configurations for product enhancement requests.

- Zscaler consults and assists on Zscaler products only. When Third Party Products are involved Best Practices consultation, configuration, and troubleshooting are in the purview of the customer and Third Party consultants for those third party products..

NOTE: All documents and presentations shall be provided in English using Zscaler templates and format.

# Zscaler Engagement & Personnel

Zscaler will provide its own resources to perform the services under this SOW. Such services will be provided as follows:

| Resourcing | Description | Hours |
| --- | --- | --- |
| Project Manager & Consultant | One (1) Lead Professional Service Consultant providing best practice and hands-on implementation. Zscaler shall involve additional Professional Services Consultants as required. One (1) Project Manager to ensure coordination between Consulting Resources. | Up to {{exitHours}} hours in total, split between Project Management & Lead PSC to be consumed over a maximum period of {{exitMonths}} months. |
| Remote Resident Consultant | One (1) Remote Resident Consultant providing {{sowREMonths}} months of services from the agreed residency start date. The service shall be delivered as follows: - 8-hour days; up to 40 hours per week Resident Consultant Time Off Policies: - Where possible, time off will be scheduled and communicated to the Customer with advance notice of five (5) business days. In cases of unscheduled time off, sickness, or severe travel delays, the Zscaler Services team will communicate any such time off/delay to the Customer as soon as feasible. - Zscaler will not provide a replacement PS team member during planned or unplanned absences that are expected to have a duration of less than two (2) weeks. | Up to {{sowREHours}} hours for a period of up to {{sowREMonths}} months measured from staffing completed. |
| Onsite Workshops | CUSTOMER can leverage up to (X) 3-days workshops: - Each workshop shall be delivered within 3 continuous working days in which the travel time of the consultant is included. - Each onsite workshop will involve one (1) Zscaler PS resource. | N/A |

- The delivery of this project is remote only, unless otherwise specified above - Provides guidance, best practices and hands-on implementation and via email, phone, and web conferencing solutions.

- EMEA Resources will be available during working hours of:

  - 9:00 am – 5:00 pm, Monday to Friday (GMT)

- APJ Resources (if requested) will be available during working hours of:

  - 9:00 am – 5:00 pm, Monday to Friday (IST)

- AMS Resources(if requested) will be available during working hours of:

  - 9:00 am – 5:00 pm, Monday to Friday (PT)

- Any Services performed outside the hours specified above must be approved in advance by the Zscaler Professional Services leadership team. During weekdays the hourly consumption outside working hours against this contract shall be on a 1:1.5 ratio, while on weekends/public holidays the hours will be consumed at a 1:2 ratio.

Onsite travel must be purchased through additional Order and SOW. Zscaler personnel will only travel in the same continent where the Customer is headquartered. Travel will only occur during a mutually agreed schedule.

# Fees

CUSTOMER agrees to pay the Fees for the Professional Services as set forth in the Order. Customer understands that Zscaler will not provide any Professional Services until Zscaler receives a valid purchase order. All fees are non-cancellable and non-refundable.

# Project & Resource Engagement Model

Resource engagement is on a pre-scheduled basis (i.e. web conference meetings are scheduled in advance, on a recurring basis, to align with CUSTOMER and Zscaler Resource availability).

# CUSTOMER Responsibilities

In order for Zscaler to most effectively provide Professional Services, Customer agrees to assume the following responsibilities:

- Provide adequate resources who are knowledgeable about Customer’s equipment and applications

- Configure Customer’s on-premises systems (e.g., routers, switches, firewalls)

- Configure Customer’s applications (e.g., AD, ADFS, GPO, Open-source browsers)

- Test user experience (end to end)

- Provide equipment and application logs/network traces for debugging (if required)

- Comply with any local laws and regulations regarding any policy, configuration and documentation requirements.

- If applicable, provide adequate resources for Zscaler onsite personnel to perform the services under this SOW, such as furnishing a workspace and access to resources.

# Exit Criteria

The Professional Services under this SOW will be deemed completed upon following one of the following conditions occurring:

- Consumption of {{exitHours}} hours of effort across all resources.

- At {{exitMonths}} Months from the Effective Date.

{{REexitCritieriaStart}}Specific for the Resident Consultant then the Exit Criteria is listed in the table in the Section Zscaler Engagement & Personnel. The Resident Consultant will be considered completed once {{sowREHours}} hours or after {{sowREMonths}} months after the first engagement defined as the first interaction with CUSTOMER. {{REexitCritieriaEnd}}

# Legal Terms and Conditions

{{account}} agrees to the disclaimers and constraints listed at https://www.zscaler.com/resources/legal/deployment-and-ps-terms.pdf

All Zscaler personnel will be experienced in professional services best practices consulting and capable of providing the PROFESSIONAL SERVICES under this SOW. Zscaler warrants that the PROFESSIONAL SERVICES will be performed in a professional manner in accordance with industry standards for like services. If CUSTOMER believes the warranty stated in this section has been breached, CUSTOMER must notify Zscaler of the breach no later than five (5) days following the date the PROFESSIONAL SERVICES was provided, and Zscaler will promptly correct or re-perform the PROFESSIONAL SERVICES at its own expense if it determines a breach of this warranty occurred. The foregoing remedy is the sole remedy, and Zscaler’s sole obligation, with respect to PROFESSIONAL SERVICES that fail to comply with the foregoing warranty.

The parties acknowledge and agree that with regard to the processing of personal data under this SOW, CUSTOMER is the data controller and Zscaler is the data processor. Zscaler will process personal data only in accordance with documented CUSTOMER instructions received by Zscaler with respect to the processing of such personal data and in a manner necessary for the provision of the PROFESSIONAL SERVICES by Zscaler which will, for the avoidance of doubt, include processing in accordance with this SOW and the Agreement.

| ZSCALER, INC. | CUSTOMER |
| --- | --- |
| By: Name: Title: Date: | By: Name: Title: Date: |

Appendix 1 - Change Order

THIS CHANGE ORDER # 		, dated as of 			, 20	 (the “Change Order Effective Date”) amends the Statement of Work by and between Zscaler, Inc. and  effective as of 		 (the “SOW”).  Terms outlined in this Change Order shall take precedence over similar terms outlined in the SOW.

Change Requested By (Name/ Title/ Company):

# Change Description

(Insert a detailed description of the change.  Describe the specific area of the SOW being modified.)

# Change Justification

(Insert a detailed description of why the change is required.  Indicate benefits gained or risk mitigated by making the change.)

# Change Impact

(In the table below, indicate what area(s) are impacted by the proposed change.  Provide a detailed description of the impact.)

If there is a financial impact, please provide additional information below:

Additional Cost:

Party Responsible for Cost:

All Change Orders with financial impact must be approved in advance.

Change Requests with no financial impact can be agreed in writing via corporate emails between CUSTOMER and Zscaler Project Manager (or Zscaler Delivery Manager)

IN WITNESS WHEREOF, a duly authorized representative of each party has executed this Change Order as of the Change Order Effective Date.

| CUSTOMER | ZSCALER, INC. |
| --- | --- |
| By: | By: |
| Name: | Name: |
| Title: | Title: |

(TO BE SIGNED ONLY IN THE CASE OF A CHANGE ORDER)